# HUB Transportation System - Financial Spreadsheet Structure

## Purpose

This document provides the detailed structure for creating a comprehensive Excel financial model. Each worksheet is designed to provide specific analysis and can be linked together for dynamic scenario modeling.

---

## Worksheet Structure

### 1. Executive Summary (Dashboard)

**Purpose:** High-level overview with key metrics and charts

**Layout:**

```

A1: HUB Transportation System - Financial Model

A3: Key Investment Metrics

A5: Total Investment Required: $129M

A6: Projected Year 5 Revenue: $133M

A7: Projected IRR: 22.3%

A8: Break-even Year: 5

A9: Payback Period: 4.2 years

B12: Revenue by Source (Year 5) - [PIE CHART]

B20: Cash Flow Timeline - [LINE CHART]

B28: Sensitivity Analysis - [TORNADO CHART]

```

**Key Formulas:**

- Total Investment: =SUM(Assumptions!B5:B8)

- Year 5 Revenue: =Revenue!F15

- IRR: =IRR(CashFlow!B5:B15)

- NPV: =NPV(0.1,CashFlow!C6:C15)+CashFlow!C5

### 2. Assumptions

**Purpose:** Central location for all model assumptions

**Row Structure:**

```

A1: MODEL ASSUMPTIONS

A3: Investment Assumptions

A5: Phase 1 Investment: $20,000,000

A6: Phase 2 Investment: $50,000,000

A7: Phase 3 Investment: $32,000,000

A8: Phase 4 Investment: $22,000,000

A9: Working Capital: $5,000,000

A11: Operating Assumptions

A12: VTOL Fleet Size (Year 5): 30

A13: AV Fleet Size (Year 5): 75

A14: Average VTOL Fare: $100

A15: Average AV Fare: $20

A16: VTOL Daily Flights per Aircraft: 10

A17: AV Daily Trips per Vehicle: 20

A18: VTOL Passengers per Flight: 5

A19: AV Passengers per Trip: 5

A20: Operating Days per Year: 365

A22: Real Estate Assumptions

A23: Total Leasable Space (sq ft): 120,000

A24: Average Rent per sq ft: $35

A25: Occupancy Rate: 90%

A27: Financial Assumptions

A28: Discount Rate: 10%

A29: Tax Rate: 25%

A30: Depreciation Period: 15 years

A31: Interest Rate: 6%

```

### 3. Revenue Model

**Purpose:** Detailed revenue calculations by service line

**Column Structure:**

```

A          B        C        D        E        F        G

1   Revenue Model

2

3   Service Line    Year 1   Year 2   Year 3   Year 4   Year 5   Notes

4

5   VTOL Operations

6   Fleet Size      0        5        15       25       30       Aircraft

7   Flights/Day     0        8        9        10       10       Per aircraft

8   Passengers      0        4        4.5      5        5        Per flight

9   Fare           $0       $80      $90      $95      $100     Per passenger

10  Days/Year      0        200      300      350      365      Operating days

11  Revenue        $0       $1.3M    $8.2M    $20.8M   $54.8M   =B6*B7*B8*B9*B10

12

13  AV Operations

14  Fleet Size      0        10       30       50       75       Vehicles

15  Trips/Day       0        10       15       18       20       Per vehicle

16  Passengers      0        3        4        4.5      5        Per trip

17  Fare           $0       $15      $17      $18      $20      Per passenger

18  Days/Year      0        200      300      350      365      Operating days

19  Revenue        $0       $0.9M    $9.1M    $14.2M   $54.8M   =B14*B15*B16*B17*B18

20

21  Real Estate

22  Leased Space    0        20%      40%      70%      90%      % of total

23  Rent/sq ft     $0       $25      $30      $32      $35      Annual

24  Revenue        $0       $0.6M    $1.4M    $2.7M    $3.8M    =120000*B22*B23

25

26  Technology/IP

27  Partnerships   $0       $1M      $3M      $6M      $10M     Various sources

28

29  Ancillary

30  Other Revenue  $0       $0.5M    $2M      $5M      $10M     Retail, parking, etc.

31

32  TOTAL REVENUE  $0       $4.3M    $23.7M   $48.7M   $133.4M  =SUM(B11,B19,B24,B27,B30)

```

### 4. Operating Expenses

**Purpose:** Detailed operating cost calculations

**Column Structure:**

```

A              B        C        D        E        F

1   Operating Expenses

2

3   Category        Year 1   Year 2   Year 3   Year 4   Year 5

4

5   Personnel

6   Management     $2.0M    $2.5M    $3.0M    $3.5M    $4.0M

7   Operations     $1.0M    $3.0M    $6.0M    $10.0M   $15.0M

8   Technology     $1.0M    $2.0M    $4.0M    $6.0M    $8.0M

9   Admin          $0.5M    $1.0M    $2.0M    $3.0M    $4.0M

10  Benefits       $1.1M    $2.1M    $3.8M    $5.6M    $7.8M

11  Subtotal       $5.6M    $10.6M   $18.8M   $28.1M   $38.8M

12

13  Technology/Equipment

14  Aircraft Maint  $0       $0.3M    $1.2M    $2.5M    $4.5M

15  Vehicle Maint   $0       $0.1M    $0.6M    $1.2M    $2.0M

16  Tech Infrastr   $0.5M    $1.0M    $2.0M    $3.0M    $4.0M

17  Insurance      $0.5M    $1.0M    $2.0M    $4.0M    $6.0M

18  Subtotal       $1.0M    $2.4M    $5.8M    $10.7M   $16.5M

19

20  Facilities

21  Maintenance    $0.2M    $0.5M    $1.0M    $1.5M    $2.0M

22  Utilities      $0.3M    $1.0M    $2.0M    $4.0M    $6.0M

23  Security       $0.1M    $0.3M    $0.5M    $0.8M    $1.0M

24  Marketing      $1.0M    $2.0M    $3.0M    $4.0M    $5.0M

25  Subtotal       $1.6M    $3.8M    $6.5M    $10.3M   $14.0M

26

27  Financial

28  Debt Service   $0       $2.0M    $4.0M    $5.0M    $6.0M

29  Professional   $0.5M    $1.0M    $1.5M    $2.0M    $2.5M

30  Contingency    $0.4M    $1.0M    $1.8M    $2.8M    $4.0M

31  Subtotal       $0.9M    $4.0M    $7.3M    $9.8M    $12.5M

32

33  TOTAL OPEX     $9.1M    $20.8M   $38.4M   $58.9M   $81.8M

```

### 5. Capital Expenditures

**Purpose:** Track all capital investments by category

**Column Structure:**

```

A                  B        C        D        E        F

1   Capital Expenditures

2

3   Category            Year 1   Year 2   Year 3   Year 4   Year 5

4

5   Building & Infrastructure

6   Building Acq/Lease  $5.0M    $0       $0       $0       $0

7   Renovation         $2.2M    $18.0M   $2.0M    $1.0M    $0.5M

8   VTOL Infrastructure $1.0M    $12.0M   $1.0M    $0.5M    $0.2M

9   AV Infrastructure  $0.5M    $8.0M    $1.0M    $0.5M    $0.2M

10  Subtotal           $8.7M    $38.0M   $4.0M    $2.0M    $0.9M

11

12  Equipment & Technology

13  VTOL Aircraft      $0       $0       $15.0M   $12.0M   $5.0M

14  AV Fleet           $0       $0       $4.0M    $6.0M    $3.0M

15  Computing Systems  $1.0M    $3.0M    $2.0M    $1.0M    $0.5M

16  Other Equipment    $0.5M    $1.0M    $1.0M    $0.5M    $0.3M

17  Subtotal           $1.5M    $4.0M    $22.0M   $19.5M   $8.8M

18

19  Development Costs

20  Design/Engineering  $3.0M    $2.0M    $1.0M    $0.5M    $0.2M

21  Permits/Regulatory  $2.0M    $1.0M    $0.5M    $0.2M    $0.1M

22  Working Capital     $2.0M    $3.0M    $2.0M    $1.0M    $0.5M

23  Subtotal           $7.0M    $6.0M    $3.5M    $1.7M    $0.8M

24

25  TOTAL CAPEX        $17.2M   $48.0M   $29.5M   $23.2M   $10.5M

```

### 6. Cash Flow Analysis

**Purpose:** Complete cash flow statement with free cash flow calculations

**Column Structure:**

```

A                      B        C        D        E        F        G

1   Cash Flow Analysis

2

3   Item                   Year 0   Year 1   Year 2   Year 3   Year 4   Year 5

4

5   Operating Cash Flow

6   Revenue                $0       $0       $4.3M    $23.7M   $48.7M   $133.4M

7   Operating Expenses     $0       ($9.1M)  ($20.8M) ($38.4M) ($58.9M) ($81.8M)

8   EBITDA                 $0       ($9.1M)  ($16.5M) ($14.7M) ($10.2M) $51.6M

9   Depreciation           $0       ($1.1M)  ($4.3M)  ($7.3M)  ($10.7M) ($14.3M)

10  EBIT                   $0       ($10.2M) ($20.8M) ($22.0M) ($20.9M) $37.3M

11  Interest               $0       $0       ($1.0M)  ($2.5M)  ($4.0M)  ($5.5M)

12  EBT                    $0       ($10.2M) ($21.8M) ($24.5M) ($24.9M) $31.8M

13  Taxes                  $0       $0       $0       $0       $0       ($8.0M)

14  Net Income             $0       ($10.2M) ($21.8M) ($24.5M) ($24.9M) $23.8M

15

16  Free Cash Flow

17  Net Income             $0       ($10.2M) ($21.8M) ($24.5M) ($24.9M) $23.8M

18  Add: Depreciation      $0       $1.1M    $4.3M    $7.3M    $10.7M   $14.3M

19  Less: CapEx            $0       ($17.2M) ($48.0M) ($29.5M) ($23.2M) ($10.5M)

20  Less: Working Capital  $0       ($2.0M)  ($1.0M)  ($1.0M)  ($0.5M)  ($0.2M)

21  Free Cash Flow         $0       ($28.3M) ($66.5M) ($47.7M) ($37.9M) $27.4M

22

23  Financing Cash Flow

24  Debt Financing         $0       $10.0M   $30.0M   $20.0M   $15.0M   $0

25  Equity Financing       $0       $20.0M   $20.0M   $12.0M   $8.0M    $0

26  Debt Service           $0       $0       ($2.0M)  ($4.0M)  ($5.0M)  ($6.0M)

27  Net Financing          $0       $30.0M   $48.0M   $28.0M   $18.0M   ($6.0M)

28

29  Net Cash Flow          $0       $1.7M    ($18.5M) ($19.7M) ($19.9M) $21.4M

30  Cumulative Cash Flow   $0       $1.7M    ($16.8M) ($36.5M) ($56.4M) ($35.0M)

```

### 7. Valuation & Returns

**Purpose:** Calculate IRR, NPV, and various return metrics

**Column Structure:**

```

A                    B           C           D

1   Valuation & Returns

2

3   Return Metrics

4

5   IRR Analysis

6   Investment Cash Flow  ($129.0M)

7   Year 1 CF            ($28.3M)

8   Year 2 CF            ($66.5M)

9   Year 3 CF            ($47.7M)

10  Year 4 CF            ($37.9M)

11  Year 5 CF            $27.4M

12  Terminal Value       $300.0M               Assumed exit multiple

13  Total Year 5         $327.4M

14  IRR                  22.3%      =IRR(B6:B13)

15

16  NPV Analysis

17  Discount Rate        10%

18  NPV                  $89.2M     =NPV(B17,B7:B13)+B6

19

20  Payback Analysis

21  Payback Period       4.2 years  =LOOKUP calculation

22

23  Multiple Analysis

24  Revenue Multiple     2.4x       =Terminal Value/Year 5 Revenue

25  EBITDA Multiple      15.2x      =Terminal Value/Year 5 EBITDA

26

27  Sensitivity Analysis

28  Base Case IRR        22.3%

29  Revenue -20%         15.8%

30  Revenue +20%         28.6%

31  OpEx -20%            26.1%

32  OpEx +20%            18.5%

33  CapEx -20%           24.8%

34  CapEx +20%           19.9%

```

### 8. Scenario Analysis

**Purpose:** Compare conservative, moderate, and optimistic scenarios

**Column Structure:**

```

A                    B           C           D           E

1   Scenario Analysis

2

3   Key Metrics          Conservative Moderate   Optimistic  Notes

4

5   Revenue (Year 5)

6   VTOL Operations     $21.9M      $54.8M      $131.4M

7   AV Operations       $16.4M      $54.8M      $137.3M

8   Real Estate         $2.4M       $3.8M       $5.1M

9   Technology/IP       $4.0M       $10.0M      $16.0M

10  Ancillary           $6.0M       $10.0M      $16.0M

11  Total Revenue       $50.7M      $133.4M     $305.8M

12

13  Operating Expenses  $73.5M      $88.5M      $103.5M

14  EBITDA              ($22.8M)    $44.9M      $202.3M

15  EBITDA Margin       -45%        34%         66%

16

17  Investment Returns

18  IRR                 8.2%        22.3%       41.7%

19  NPV (10%)           ($45.2M)    $89.2M      $425.8M

20  Payback (years)     >10         4.2         2.8

21

22  Risk Assessment

23  Probability         30%         50%         20%

24  Expected Value      $15.2M      $44.6M      $85.2M

25  Risk-Adjusted NPV   $36.3M      Combined expected value

```

### 9. Funding Requirements

**Purpose:** Track funding needs and sources by phase

**Column Structure:**

```

A                    B           C           D           E           F

1   Funding Requirements

2

3   Phase                Phase 1     Phase 2     Phase 3     Phase 4     Total

4

5   Capital Needs

6   CapEx               $17.2M      $48.0M      $29.5M      $23.2M      $117.9M

7   Working Capital     $2.0M       $1.0M       $1.0M       $0.5M       $4.5M

8   Operating Deficit   $9.1M       $16.5M      $14.7M      $10.2M      $50.5M

9   Total Funding Need  $28.3M      $65.5M      $45.2M      $33.9M      $172.9M

10

11  Funding Sources

12  Equity Investment   $20.0M      $20.0M      $12.0M      $8.0M       $60.0M

13  Debt Financing      $0          $30.0M      $20.0M      $15.0M      $65.0M

14  Government Grants   $5.0M       $10.0M      $5.0M       $2.0M       $22.0M

15  Revenue/Cash Flow   $0          $0          $0          $10.0M      $10.0M

16  Total Funding       $25.0M      $60.0M      $37.0M      $35.0M      $157.0M

17

18  Funding Gap         ($3.3M)     ($5.5M)     ($8.2M)     $1.1M       ($15.9M)

19

20  Cumulative Funding

21  Equity %            67%         33%         24%         19%         38%

22  Debt %              0%          50%         54%         43%         41%

23  Government %        17%         17%         14%         6%          14%

24  Revenue %           0%          0%          0%          29%         6%

```

### 10. KPI Dashboard

**Purpose:** Key performance indicators and operational metrics

**Column Structure:**

```

A                    B           C           D           E           F

1   KPI Dashboard

2

3   Metric               Year 1      Year 2      Year 3      Year 4      Year 5

4

5   Revenue KPIs

6   Revenue Growth       N/A         N/A         451%        105%        174%

7   Revenue/Employee     N/A         $0.15M      $0.75M      $1.12M      $1.67M

8   VTOL Revenue/Aircraft N/A        $0.26M      $0.55M      $0.83M      $1.83M

9   AV Revenue/Vehicle   N/A         $0.09M      $0.30M      $0.28M      $0.73M

10

11  Operational KPIs

12  VTOL Utilization     0%          40%         60%         80%         85%

13  AV Utilization       0%          30%         50%         65%         75%

14  Load Factor - VTOL   N/A         80%         90%         100%        100%

15  Load Factor - AV     N/A         75%         80%         90%         100%

16  Safety Rate          N/A         99.99%      99.99%      99.99%      99.99%

17

18  Financial KPIs

19  Gross Margin         N/A         -383%       -62%        -21%        39%

20  EBITDA Margin        N/A         -383%       -70%        -30%        39%

21  Cash Burn Rate       $2.4M       $5.5M       $4.0M       $3.2M       N/A

22  Months of Cash       12          12          11          10          N/A

23

24  Market KPIs

25  Market Share - VTOL  N/A         100%        95%         85%         75%

26  Customer Satisfaction N/A        4.2         4.5         4.7         4.8

27  Net Promoter Score   N/A         45          60          75          85

28  Customer Retention   N/A         85%         90%         92%         94%

```

---

## Dynamic Linking Structure

### Formula Examples

**Revenue Calculations:**

```

=Assumptions!B12*Assumptions!B16*Assumptions!B18*Assumptions!B14*Assumptions!B20

```

*VTOL Revenue = Fleet Size × Daily Flights × Passengers × Fare × Operating Days*

**Operating Expense Ratios:**

```

=Revenue!F32*0.25

```

*Personnel costs as % of revenue*

**Cash Flow Links:**

```

=Revenue!F32-OpEx!F33-CapEx!F25

```

*Free Cash Flow = Revenue - OpEx - CapEx*

**Sensitivity Analysis:**

```

=IRR(CashFlow!B5:B15*(1+SensitivityTable!B2))

```

*IRR calculation with sensitivity adjustment*

---

## Validation & Controls

### Data Validation Rules

- All percentages: 0% to 100%

- Growth rates: -50% to 200%

- Currency amounts: Positive values only

- Dates: Valid date ranges only

### Error Checking

- Circular reference detection

- Formula auditing

- Consistency checks between sheets

- Balance sheet balancing

### Scenario Controls

- Drop-down menus for scenario selection

- Conditional formatting for key metrics

- Input validation for assumption changes

- Automated chart updates

---

## Reporting Features

### Monthly Reports

- Actual vs. Budget variance analysis

- KPI trend analysis

- Cash flow forecasting

- Risk metric updates

### Quarterly Reports

- Comprehensive financial statements

- Investor presentation materials

- Board reporting packages

- Lender compliance reports

### Annual Reports

- Full financial model refresh

- Strategic planning updates

- Valuation assessments

- Tax planning analysis

---

This structure provides a comprehensive, dynamic financial model that can be easily updated and used for various stakeholder presentations and internal management reporting.